- BID RESPONSE FORMS

This section details the information which shall be provided by Bidder and returned with his bid to COMPANY .

This Bid shall be composed of clearly identifiable parts, bound, numbered and indexed identical to the subdivisions of this section. each page shall be stamped, dated and 	signed  by Bidder.

In the event of  CONTRACT AWARD, this Section 4.0, including the completed pricing sheets submitted by Bidder with his bid, will be included in  the  executed  CONTRACT  in  Exhibit "C" – Invoicing and Payment.

Contents

4.1.	Bidder's Letter

4.2.	Bidder's Pricing

4.2.1.	Lump sum Contract Price.

4.2.2	Unit Rates for Personnel

4.2.3	Unit rates for Equipment

4.2.4	Unit Rates for Services

4.3.	Commercial/Technical information

4.3.1.	Associates

4.3.2.	Subcontractors and Subletting

4.3.3.	Organization chart

4.3.4.	Resumes

4.3.5.	Safety Plan

4.3.6.	Implementation Plan.

4.4.	Technical information

4.5	Bidder's Schedule

4.6	Project Performance Guarantee / Warranty

4.1	BIDDER'S LETTER

Engineering,  procurement,  construction  and  commissioning of  ARAB GAS PIPELINE PROJECT- PHASE II

REQUEST  FOR  QUOTATION FILE   NO.  / 2022

Syrian Gas Company

Attn.:	Contracts and Purchasings Manager

Gentlemen;

Subject to your acceptance, the undersigned, offers to perform the work described in your Request For Quotation ("RFQ") , including all exhibits, appendices, specifications, drawings, attachments and data enclosed therein, or referenced therein. Our offer is on a fixed price basis in accordance with the amounts, rates and prices, shown on Bid Response forms 4.2 Bidder's Pricing, provided in envelope C and in accordance with this letter and the data information and schedule shown on Bid Response forms 4.3 through 4.6 provided in Envelope B.

Work can commence after CONTRACT coming into force according to the TYPICAL CONTRACT and general conditions. On-Site, we will work a ...................  day/ week.  We agree to complete the proposed Work in accordance with the Schedule shown in exhibit "D"-"CONTRACT SCHEDULES". The Work will be performed with our personnel and equipment unless noted.

We have read and we fully understand all the requirements of the CONTRACT and all appendices ,all Exhibits and all Attachment there to and we confirm we have no exceptions and we have  qualifications to the foregoing. We affirm, should we be awarded the CONTRACT, we will promptly execute the CONTRACT when presented to us for signature. we further affirm we are cognizant of the laws, regulations and customs of Syrian Arab Republic and we are familiar with the application of same. We confirm we are prepared and able to commence the diligent performance of the CONTRACT in Syrian Arab Republic on the date of execution of the CONTRACT confirmed by COMPANY.

The pricing we have quoted in our bid takes full consideration of all costs and all risks involved in our fulfillment's of all obligations and responsibilities set forth in the RFQ for performance by CONTRACTOR.

We confirm we shall have no recourse to COMPANY should changes in the business environment increase our costs so that our quoted prices no longer cover our costs, and we confirm that in this event we shall continue to perform the CONTRACT as required in the CONTRACT .

This bid shall be valid for one hundred eighty (180) calendar days from the Bid Due Date

Name : _____________________________   Signature : _______________________

Function :	_______________________   Date : ____________________________

4.2	BIDDER'S PRICING

Bidder's offer to perform the Work designated in COMPANY's Request For Quotation ("RFQ") is based on the amounts shown below and in the tabulations contained on the following pages.

Bidder's proposed fixed Lump Sum CONTRACT PRICE is the amount entered by Bidder in the space provided in Section 4.2.1-Lump Sum CONTRACT PRICE.

Bidder shall enter Lump Sum amounts in every blank space provided in the tabulations. In those instances where no cost is associated with a particular work item or work function then Bidder shall enter "O" in the appropriate blank space.

4.2.1 LUMP SUM CONTRACT PRICE :

The CONTRACT PRICE shall be paid by COMPANY as follows :

- Syrian Currency Portion : COMPANY will pay an amount /  1000000000      / S.P only one billion   Syrian Pounds to The CONTRACTOR against services works inside Syrian Arab Republic territory.

- Foreign Currency Portion: COMPANY will pay an amount /           / Foreign Currency

Name		:	_____________________________

Signature 	:   	 ____________________________

Date  		:	____________________________

Function 	:	 ____________________________

LUMP SUM PRICE BREAKDOWN

| DESCRIPTION OF WORKS | % of total price | PRICES IN FORIGN CURRENCY | SYRIAN POUND |
| --- | --- | --- | --- |
| Engineering | 5% |  |  |
| Training of SGC staff at Manufacturer’s Workshop |  |  |  |
| SUBTOTAL |  |  |  |
| Procurement and Transportation of Materials and Equipment including Gas Compressor and 230 km 36" pipeline. | 80% |  |  |
| A) As required by COMPANY (EXH.J ) |  |  |  |
| B) TWO years operation as recommended by manufactures |  |  |  |
| SUBTOTAL |  |  | 0 |
| Construction Activities | 15% |  |  |
| # Mobilization and Supervision At Job Sites A-1 Mobilization A-2 Supervision @ Job Sites |  |  |  |
| B- Construction and pre-commiss. Of facilities |  |  |  |
| B-1 Survey |  |  |  |
| B-2 Civil |  |  |  |
| B-3 Mechanical |  |  |  |
| B-4 Electrical |  |  |  |
| B-5 Controls and Telecommunication |  |  |  |
| B-6 Pipeline |  |  |  |
| B-7 Cathodic Protection |  |  |  |
| B– 8 Compression Station |  |  |  |
| B-9 Commissioning and Start Up including initial spare parts and consumable |  |  |  |
| SUBTOTAL |  |  | 1000000000 |
| TOTAL | 100% |  | 1000000000 |

Note: The percentage of payment (prices) shall be provided and paid as per the CONTRACT’s Standards Terms and Conditions (TYPICAL CONTRACT), “Article no. 10-Condition and Mode of Payment”

4.2.2 	UNIT RATES FOR PERSONNEL

Bidder shall insert hereafter  for use,  if and as  required,  as per CONTRACT prices, a listing of Unit Rates per Day for Personnel clearly indicating :

-	Category e.g. project manager, draftsman, specialist engineer, foreman, welder, pipe fitter, electrician, instrument  specialist, insulator, painter, sandblaster, carpenter, etc.

-	Location for which rate is valid e.g. bidder's home office, construction site Syria, Homs office.

Unit Rates shall be provided for all categories of personnel Bidder intends to employ, also if employed via Subcontractors.

The Unit Rates shall be all inclusive, i.e. include mobilization, accommodation, catering, overheads, etc.

    - UNIT RATES FOR EQUIPMENT AND SERVICES:

Bidder shall insert hereafter for use, if  and  as  required,  as per CONTRACT PRICES, a listing of Unit Rates per Hour for all major pieces of Construction Equipment clearly indicating type and make of equipment e.g. Cranes, Dozer, Welding machines, Radiography Unit. etc.

Unit Rates shall be provided for all categories of major equipment Bidder  intends to employ, also if employed via Subcontractors. These rates are considered to include the costs of minor items of equipment not listed but nevertheless needed for the execution of the Work .

The Unit Rates shall be all inclusive, i.e. include mobilization/demobilization, fuel, consumable, maintenance, overheads, etc.

Unit Prices

| 1. | Bulldozers, Loaders, Trucks etc. |  |  |  |
| --- | --- | --- | --- | --- |
| 2. | Ditching of one cubic meter of land |  |  |  |
| 3. | Cost of Weld for different piping diameter (2 to 36”) |  |  |  |
| 4. | Cost of Weld for pipeline diameter(36”) |  |  |  |
| 5. | Cost of X-Ray for sizes cited in item 3 and item 4 |  |  |  |
| 6. | Force Account Rates per Hour for Labor & Equipment |  |  |  |
| 7. | Concrete in m3 |  |  |  |
| 8. | Reinforced concrete in m3 |  |  |  |
| 9. | Solar power unit complete with batteries and installation works |  |  |  |
| 10 | Complete Electric Power system for BVSs that shall be powered from overhead line including all materials and installation works |  |  |  |
| 11 | 1 km of overhead power line with posts and installation works |  |  |  |
| 12. | Providing of 1 m2 of asphalt road |  |  |  |
|  | Etc. |  |  |  |

Signature :  __________________________    Date:  ________________________

4.3	COMMERCIAL/TECHNICAL INFORMATION

Bidder is required to provide all of the information listed in this section with his bid. Bidder's offer to perform the Work described in the Request For Quotation documents includes the offer to perform the Work in accordance with the commercial and technical information and data given on the succeeding forms as follows :

4.3.1.	Associates.

4.3.2.	Subcontractors and Subletting

4.3.3.	Organization Chart

4.3.4.	Resume

4.3.5.	Safety Record

4.3.6.	Bidder's Implementation Plan

Bidder shall enter applicable information and data on the forms provided and shall insert additional sheets, print cuts and brochures as necessary to adequately demonstrate the nature and extent of Bidder's offering.

The original and each copy of bid Response Form 4.3-Commercial/Technical information together with Bid Response form 4.1-Bidder's Letter and Bidder's Preliminary Schedule 4.5 shall be placed in envelopes each marked Envelope 	B-1, B-2 etc. No pricing data shall appear in any of the material submitted in the  B  Envelopes .

    - ASSOCIATES

If Bidder plans to execute the Work in an association with a partner, joint venture or other company, Bidder shall state for each such association :

a) 	Name and address of associate:

b)	Nature of proposed relationship with associate.

c) 	Percentage and nature of work to be performed by Bidder and by each associate. Bidder shall provide details on the provision of management, administrative, engineering, procurement, supervisory and inspection staff, skilled and unskilled labor, equipment and materials.

d) 	Details of work previously undertaken on the basis of such associations

e) 	Single focal point responsibility for the  execution of the Work and communications between  Bidder and  COMPANY.

    - Subcontractor and subletting

Bidder proposes, after receiving COMPANY’s written approval, to utilize the following subcontractors to perform the work shown. The listing shall encompass all proposed sub-contractors including, as  applicable engineering, procurement, inspection, expediting, construction, commissioning and like services. Whenever possible alternative candidates shall be offered. Acceptance, if any, by COMPANY of  Bidder’s bid shall not be construed as  COMPANY’s approval of the offered sub-contractors.

| SUBCONTRACTOR NAME, ADDRESS TELEPHONE, FAX | NATURE OF WORK TO BE SUBCONTRACTED | APPROXIMATE PERCENTAGE OF TOTAL BID PRICE OF THE SUBCONTRACT |
| --- | --- | --- |

Note:	No pricing information shall be included in the  B- envelopes

Signature:	____________________  Date:    ________________________

    - ORGANIZATION CHART

Bidder shall submit an organization chart depicting the lines of authority and responsibility for all non-manual, non-clerical positions proposed for the performance of this CONTRACT. The chart shall be specifically prepared for this bid; the mere submission only of Bidder’s corporate organization chart shall not satisfy the requirements of this Bid Response Form.

Bidder’s Organization Chart shall clearly show management, medical, safety, administration, engineering, procurement, inspection, expediting, traffic, scheduling, cost control, construction supervision, testing, operator training, commissioning personnel and construction  support positions down to the level of construction foremen or equivalent .

The chart shall indicate whether the positions are on-Site or off-Site and shall include positions to be filled by partner, joint venture, associate and sub-contractor personnel.

The chart shall demonstrate a clear correlation between the other bid Response Forms, particularly the forms titled "Resumes". "Bidder’s Manpower Projections" and "Sub-contracts and Sub-letting".

    - RESUMES

Bidder shall submit a resume (curriculum vitae) for each candidate proposed for each key position in management, safety, administration, engineering, procurement, quality assurance and inspection, construction supervision, and construction support. Resumes shall include candidates to be supplied by partners, joint ventures, associates and sub-contractors and shall indicate whether the candidate is presently employed by bidder or any of the foregoing or whether the candidate is to be hired. Each resume shall address the following :

1.	Candidate’s name

2.	Proposed job title

3.	Educational background, including languages

4.	work history(including names of employers, duration of employment, job title, nature of duties and responsibilities, all presented in chronological order)

5.	Date of candidate’s availability.

The Proposed job title shown on each resume shall be readily identified on Bidders Bid Response Forms titled Organization Chart and "Man power Projections", and be shown on bidder’s proposed "Organization Charts" against the position taken.

    - SAFETY RECORD

Bidder shall provide details of Bidder's construction safety record. The record shall cover Bidder's international Projects and shall highlight Bidder's record in Syrian Arab Republic.

Bidder shall provide details of his proposed on-site "safety regulations implementation plan".

    - BIDDER'S IMPLEMENTATION PLAN

Bidder shall provide the information and data tabulated below regarding bidder's plans for implementing the engineering, procurement and construction of the facilities which are the subject of this Request For Quotation. Bidder's submission shall at a minimum cover the topics listed.

Bidder shall sign and enter the date at the end of each section .

a)	Execution Plan

b) 	Procurement Plan

c)	Bidder’s On-Site Support Facilities, including first aid facilities .

d)	Bidder’s Construction Equipment List.

e)	Quality Plan

f) 	Safety Plan

4.3.6	BIDDER'S IMPLEMENTATION PLAN (CONTINUED)

a)	Execution Plan

Bidder shall provide in a narrative format an overview of  Bidder’s plans for the execution of the work.

Bidder’s Execution Plan shall, as a minimum, address the following topics :

i)Proposals for the management of the Work over the CONTRACT cycle including management location, provision of staffing, preparation of procedures and acquisition of sub-contractors.

ii)Proposals for the mobilization of the off-Site and on-Site resources required to commence the performance of the work, and proposals for demobilizing  on completion of the Work.

iii)Proposals for the month by month performance over the CONTRACT cycle of engineering and procurement, including address(es) of office(s), plans to recruit staff (including sub-contractors, if applicable) and plans to retain inspection and expediting agencies.

iv)Proposals for the performance of  logistic operations including, but not limited to, clearance of materials through the customs authorities of the Syrian Arab Republic and transportation within the Syrian Arab Republic.

v)Plans and concepts proposed for the preparation of Manufacturer’s Data Books and Manuals for the performance of commissioning and start-up (by  CONTRACTOR).

vi)Plans for design, procurement, installation and commissioning of the facility.

The information and data provided in the execution plan may in part duplicate and shall bear a strong correlation to, the information and data provided in the other Bid Response forms.

4.3.6	BIDDER'S IMPLEMENTATION PLAN (CONTINUED)

b)	Procurement Plan

Bidder shall submit his plan for the performance of the procurement functions associated with the supply of equipment and material required for the Work .

Bidder's Procurement Plan shall as a minimum, address the following :

1.  Preparation of material requisitions.

2. Selection of vendors.

3. Approval of vendor submittals.

4. Submission of items for COMPANY'S Representative's review .

5. Inspection

6. Expediting

7. Shipping .

8. Customs Clearance and fees .

9. On-Site receipt and storage.

10. Procurement Tracking System .

11. Release of materials for construction.

12. Documentation and accountability .

13. On-Site vendor representatives (Number, time period for each, for which equipment, etc.)

14. Spare parts.

15. Submittal of material status reports  to COMPANY's Representative.

4.3.6	BIDDER'S IMPLEMENTATION PLAN (CONTINUED)

c)	Bidder's On-Site Support Facilities

Bidder shall provide in a narrative or pictorial format a description of Bidder’s plan for on-Site support facilities required for the performance of the Work.

Bidder's presentation shall address the following facilities:

i) CONTRACTOR’s camps

ii) Fabrication shops

iii) Maintenance shops

iv) Warehouse and lay-down areas

v) Medical and Emergency evacuation facilities

Bidder shall also provide in a narrative format details of Bidder's proposals for the conduct of on-site Security and first aid.

4.3.6	BIDDER'S IMPLEMENTATION PLAN (CONTINUED)

d)	Bidder's Construction Equipment list.

Bidder  shall tabulate in the format provided on the following sheet those major items of construction equipment which Bidder proposes to utilize in the performance of the work . For each such item Bidder shall provide applicable data for each category shown.

For each item on the proposed equipment list, Bidder shall also provide unit rates in Bidder's Pricing.

4.3.6 (d)		Bidder's Construction Equipment  list

Bidder's  CONSTRUCTION  EQUIPMENT  LIST

| EQUIPMENT TYPE MANUFACTURER MODEL NO. | CAPACITY SIZE | YEAR OF MANUFACTURER | NO. OF UNITS | AVAILABILITY DATE ON SITE FROM.......TO..... |
| --- | --- | --- | --- | --- |

Use Additional Sheets, sequentially numbered, as required.

Signature:   ____________________   Date :   _______________________

4.3.6	BIDDER'S IMPLEMENTATION PLAN (CONTINUED)

e)	Quality Plan

Bidder shall provide a description of Bidder's proposals for the conduct of Quality Assurance during the performance of on-Site construction, commissioning work and vendor inspections.

4.3.6	BIDDER'S IMPLEMENTATION PLANE (CONTINUED)

f) 	Safety Plan

Bidder shall provide a description of bidder's proposals for safety management systems to achieve the project safety objectives, management systems to quality assure safety activities together with proposals for the implementation and enforcement of the Safety Regulations during the performance of on-Site construction, commissioning work and vendor inspections.,

Bidder shall  provide copy of bidder's safety manual with bidder's bid documents.

4.4	TECHNICAL INFORMATION

Bidder is required to provide all of the information listed in this section with his bid. Bidder’s offers to perform the Work described in the Request For Quotation documents includes the offer to perform the Work in accordance with the technical information and data given on the succeeding forms as follows:

4.4.1	Process and flow Diagrams with Materials/Heat Balance diagrams

4.4.2	Piping and Instrumentation Diagrams for all the facilities.

4.4.3	Plot Plans and Layouts

    - Hazardous Area Diagrams

4.4.5	Single Line Diagrams

4.4.6	Architectural and Civil Drawings.

4.4.7	Equipment List and Data Sheets for Main Equipment

However, the above mentioned drawings and documents provided with bid shall be considered for information only, the final design and documents shall be reviewed and approved during engineering/design stage.

Bidder shall provide with his bid the names, address and plant locations of the manufacturer’s and or vendors proposed to be utilized for supply of major equipment items and main bulk materials. Bidder shall list the stated delivery items for supplied equipment in accordance with COMPANY’s General Specifications and Construction Practices, with CONFIRMED DELIVERY DATES to Bidder, in order to meet the Project Schedule as stipulated in the Exhibit "D"-"CONTRACT Schedules".

Bidder shall submit “RFQ” drawings with the Bidders stamp showing he has successfully plotted the drawings and understands them .

    - Control/telecommunication system design and specification

Bidders shall provide a copy of the technical specification and software configuration specification for the control and telecommunication system in sufficient detail so that its integration with the existing system is fully described.

4.4.9	Tie-In List

Bidder shall include ARAB GAS PIPELINE PROJECT - PHASE II Tie-In List(s) with his bid. the Tie-In List(s) shall show all Tie-Ins to existing systems. The Tie-In  Lists shall be grouped by function; Piping, Electrical, Instrumentation, telecommunication and shall include a brief description of the Tie-In function and the type of physical connection.

4.4.10	Manufacturer and Vendor list

Bidder shall include project’s Manufacturer and Vendor list with his bid for COMPANY review and approval. The Materials and Equipment shall be delivered from a first class and good known Manufacturers as described in Exhibit N.

4.4	Technical Information ( continued )

4.4.7		Equipment List

| Equip. No. | Description | Capacity | Duty |
| --- | --- | --- | --- |

Use Additional Sheets, sequentially numbered, as required.

This list shall be considered for information only during bids evaluation stage and shall be up dated during Basic/Detail design stages.

Signature :   _________________________    Date :    ________________________

4.5	BIDDER SCHEDULE

4.5.1	Bidder’s preliminary schedule and organization

Bidder shall submit a preliminary Schedule for the performance of the Work, which will be used pending preparation and acceptance by COMPANY of the detailed CONTRACT Implementation Schedule after award.

The preliminary schedule shall consist of a bar chart with descriptions of all activities as defined by intersections of "Hardware Items" and "execution Functions". The bar chart shall be drawn to a weekly and monthly time scale, and shall shown in detail the key activities planned for the performance of the Work. The preliminary schedule shall adopt the milestones for the various activities listed in the schedule included in CONTRACT Schedules". Delivery times of all long lead items will be shown in the bar chart.

Bidder shall show "project organization" down to crew level complete, with manpower loading and construction equipment allocation.

4.5.2	The original and each copy of

-	Bidder's Schedule.

-	Bidder's Letter and Bid Response Form 4.1

-	Commercial/Technical Data

shall be placed in envelopes each marked Envelope B-1, B-2, etc. No pricing data shall appear in any of the material submitted in the B envelopes.

4.6.	PROJECT PERFORMANCE GUARANTEE/WARRANTY

Mechanical  Warranty

Bidders shall clearly state that the quality of workmanship and materials supplied by the Bidder's conform to the requirement specified in this RFQ.

Performance Guarantee

Bidders shall guarantee the overall performance of the ARAB GAS PIPELINE PROJECT - PHASE II and Facilities  in accordance with the RFQ specifications and requirement, and requirement of Exhibit-E “Standard Terms and Conditions (TYPICAL CONTRACT)”.